## Slide 1
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Cours 12 – Ingénierie de la qualité du système TI et la gestion de projets
<number>
Ingénierie de la qualité du système TI MGL 842

## Slide 2: Sujets
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
L’ingénieur de qualité dans l'équipe de développement - l’ami ou l'ennemi?
Qualité et risque
Plan de qualité
Qualité et pouvoir décisionnel
Qualité et processus de gestion
Forum de discussion
La periode de verification des projets de recherche

## Slide 3
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
SQA Specialist
Chief Developer/Tester
Quality Engineer
Project Manager
Budget Controller
L’ingénieur de qualité dans l'équipe de développement - l’ami ou l'ennemi?

## Slide 4: L’ingénieur de qualité dans l'équipe de développement - l’ami ou l'ennemi?
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn

## Slide 5
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
L’ingénieur de qualité dans l'équipe de développement - l’ami ou l'ennemi?
Engineering issues to consider
Quality model vs life cycle model
Quality requirements vs functional and non-functional requirements
Quality design as the part of the overall design effort
Quality measurement and evaluation as the part of life cycle
Management issues to consider
Process model
Conflict management
Financial and maturity constraints
Risk management
Continuous negotiations

## Slide 6: Qualité et risque
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
NIVEAU D
Utilisation ponctuelle
Faibles dommages sur la propriété
Pas de risque pour les vies humaines
Pertes économiques négligeables
A
B
C
D
NIVEAU C
Utilisation continue avec périodes fixes d’interruption
Dommages sur la propriété
Peu de vies humaines touchées
Pertes économiques significatives
NIVEAU B
Utilisation continue (interruption pour changement de versions)
Dommages sur l’environnement
Menaces sur les vies humaines
Pertes économiques importantes
NIVEAU A
Utilisation continue (24h / 24h)
Dommages irréversibles sur l’environnement
Pertes de vies humaines
Pertes économiques désastreuses
© Alain April, ÉTS
Based on IEEE 1012, Sec.4

## Slide 7: Processus de gestion des risques Quelques faits triviaux concernants les risques
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Les sources de risques sont infinies
  Chaque projet, peu importe son envergure, possède sa charge des risques
  Deux catégories de risques:
    prévisible
    non-prévisible (11.09.2001, un tremblement de terre)
  Prévenir coûte moins que réagir
  Risque au début du cycle de vie du système est plus probable mais coûte moins, donc
  Il faut chercher, identifier et minimiser les risques si tôt si possible
Notes: MOV: measurable organizational value

## Slide 8
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Les étapes:
  Identification
  Evaluation
  Stratégies et contre-actions
  Contrôle et gestion des stratégies
Modèle générique
Processus de gestion des risques
Notes: MOV: measurable organizational value

## Slide 9
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
  Exercice 1
  Analyser le diagramme sur le diapo précèdent et indiquer les places les plus susceptibles au manque des interventions d'ingénieur qualité
<number>
Qualité et risque

## Slide 10: Plan de qualité: Software Quality Assurance Plan
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Purpose
Reference document
Management
Documentation
Standards, practices, convention, and metrics
Software Reviews
Test
Problem reporting and corrective action
Tools, techniques, and methodologies
Media control
Supplier control
Records collection, maintenance, and retention
Training
Risk management
Glossary
SQAP change procedure and history

## Slide 11: Content of SQAP -Section 3: Management
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Description of organization, tasks, roles and responsibilities
see IEEE Std 1058 -1998
Organization
Organizational structure that influences and controls the quality of software
Organizational dependence or independence of SQA from developers.
Tasks – This section shall describe:
Portion of lifecycle covered by SQAP
Tasks to be performed
Entry and exit criteria for each task
Relationships between tasks and checkpoints, sequence of tasks
Responsibilities
Organizational elements responsible for each task
Quality assurance estimated resources
Provide the estimate of resources and the costs to be expended on quality assurance and quality control tasks.

## Slide 12: Content of SQAP -Section 4: Documentation
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Identify the documentation governing:
The development, verification and validation, use, and maintenance of the software.
List which documents are to be reviewed or audited.
For each document listed, identify the reviews or audits to be conducted and the criteria by which adequacy is to be confirmed
Minimum Documentation Requirements
Software Requirements Description (SRD) (e.g. IEEE 830- SRS)
Software Design Description (SDD), IEEE 1016.
Verification and Validation Plan, e.g. IEEE 829, 1012.
Verification results report and Validation results Report
User documentation, IEEE 1063
Software Configuration Management Plan (SCMP), IEEE 828.
Other documents - may include the following:
Software Development Plan
Standards and Procedures Manual
Software safety plans (IEEE Std 1228)

## Slide 13: Content of SQAP - Section 6: Software Reviews
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
See IEEE 1028
Define Managerial and Technical reviews, walkthrough, inspection and audit
List the schedule of reviews and relationships to project’s schedule
How reviews and audits shall be accomplished
State what further actions shall be required and how they shall be implemented and verified
Minimum requirements:
Software Requirements Review (SRR)*
Architecture Design Review (ADR)
Detailed Design Review (DDR)
Verification and validation plan review

## Slide 14: Content of SQAP - Section 6: Software Reviews (cont)
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Minimum requirements (cont)
Functional audits
To verify that all requirements in the SRS have been met
Physical audits
To verify that software and documentation are internally consistent and ready for delivery
In-Process audit
To verify the consistency of design
code versus design
Interface specifications
Design implementation versus functional requirements
Functional requirements versus test descriptions

## Slide 15: Content of SQAP - Section 6: Software Reviews (cont)
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Minimum requirements (cont)
8. Managerial reviews
To assess the execution of all actions of SQAP
9. Software Configuration Management Plan Review
To evaluate the adequacy and completeness of CM methods defined in SCMP
10. Post-Implementation review
To assess development activities and provide recommendations for appropriate actions
Other
e.g. User Documentation Review (UDR)

## Slide 16: Qualité et pouvoir décisionnel
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Qualité sans pouvoir décisionnel n’existe pas
Qualité dans la version “ingénierie” peut être perçue comme un grand “dérangement”
Réalisation de l'ingénierie de la qualité peut demander en haut niveau de “people management skills”
Fric, fric, fric...

## Slide 17: Qualité et pouvoir décisionnel (?)
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
FORUM de discussion
1.le produit avec la qualité faible pouvant poser en risque pour l’utilisateur et votre compagnie est en préparation pour le lancement au marche
2. Vos protestes sont ignorés
Que faites-vous?

## Slide 18: Qualité et processus de gestion
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Le gestionnaire de projet est le “boss” de l'ingénieur de qualité, donc:
  quand le budget devient “court” est-il correct de réduire la partie qualité?
  quand la cédule devient “courte” est-il correct de réduire la partie qualité?
  quand le personnel devient “court” est-il correct de réduire la partie qualité?
  quand la réduction de qualité augmente le risque, est-il correcte de permettre au “boss” à continuer?
Si non, que voulez-vous FAIRE?
<number>

## Slide 19: Qualité et processus de gestion (?)
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
FORUM de discussion
Si non, que voulez-vous FAIRE?

## Slide 20
<number>
de 20
Cours 12 - ingénierie de la qualité et gestion de projets
MGL 842
2012 Witold Suryn
Période de consultation des projets de recherche